## Slide 1: Data & Functions
TechPartner Monthly Governance – Jan 2025

## Slide 2: Data & Functions – TechPartner Monthly Governance (pg. 1 of 3)
 | Summary of Workstream | In-Quarter Highlights | Next Month Priority
 | AI CoE design, mobilisation and support to enable streamlined delivery of AI Gen AI experimentation and production capability to prove use cases | QA-AI-Assist tool ( QAQC POC) – Pilot solution design complete & build + governance initiated Call transcript Analysis - Fraud Analysis Process mapping , POC in progress Retail User Survey Analysis - POC underway GAIMM and MRO consumers onboarded to platform Contract comparison POC complete Contextual Call Summarisation technology discussions + AWS accelerator demo scheduled | QA-Ai-Assist – Functional testing, Threat modelling, Pilot live planned for March 25 Fraud Analysis – complete Pilot scoping and solution design , start build Fraud Analysis – Extended on larger dataset. APIM set completion for PTU services. MSFT Monitoring MVP start AI Client Story Release
 | Delivery of Technology and Data capabilities (plus Business Design) to support time-critical Financial Crime Transformation Programme. Definition and delivery of data lineage, data quality and data reconciliation efforts to progress maturity – as part of Economic Crime Book of Work backlog. | BuSa: Development of DocuSign front end & workflow tool (27-01-25 go live) to enable remediation of Business Savings customers beginning end Jan 2025 ID&V: BIP Phase A and Service Alert Automation both expected to go live 31st Jan, enabling us to progress with replacing the ODSPD Robot and expediting ID&V remediation. Additional CRs being actioned to improve operational reporting and reduce RemOps processing time CDD: Refinement of requirements for 2025 demand inc. Blocks, Exits & Automated Removal of Blocks, a Refresh Date, etc to ensure timely 2025 delivery. In progress build of .co.uk platform to capture and process member CDD, leveraging DocuSign front-end. | BuSa: Phase 2 enhancements to Workflow Tool and MI dashboards, with a particular focus on automation where possible. ID&V: Complete decommissioning of ODSPD Bot, initiate work on BIP Phase B (automated Bureau Check) & C, and complete 4 CRs benefitting RemOps. CDD: Complete requirement definition for 2025 agreed demand, refine end-to-end architecture artefacts, and progress .co.uk platform build
Financial Crime & Data Governance 21 FTE
Generative AI CoE 7.5 FTE
Notes: ODSPD Bot deployment – FCCEP project is providing the solution for Identification remediation for GBC customers. As part of Horizon 2 delivered in Q3, 2024, customer identification document was upload manually to ODSPD application. This document upload process was automated using a Pega Bot in Q2, 2024. This has reduced the efforts required by the RemOps team to upload the identification document through ODSPD application.
ID&V BIP Phase A – To further improve the efficiency of Identification document upload and GBC members data update in CIS application, ID&V BIP Phase A is providing the solution using Risk Hub and BIP services. This solution will update GBC member details directly to CIS. This will eliminate the requirement of manually triggering the ODSPD bot and the data will be updated 24x7. The technical solution for ID&V BIP Phase A is deployed in production with Business Go Live expected by 31st Jan 2025.
Business Savings – Since FCCEP team is already working on Identification remediation solution for Retail customers, GBC has requested FCCEP team to work on Identification remediation solution for Business Saving customers as well. As part of the solution, we are creating a Workflow tool for Business Savings workstream which will enable the business to track the progress of Identification remediation process.

## Slide 3: Data & Functions – TechPartner Monthly Governance (pg. 2 of 3)
 | Summary of Workstream | In-Quarter Highlights | Next Month Priority
 | MMTS Marts Migration – Working for Alex Thompson on data transformation process/ application, involves models, snapshots, tests development in DBT. L2 (migrated) marts reconciliation, DBT Test framework design, and development of custom DBT tests. (3 FTE) | Development and delivery (migration) of MMTS marts​ MMTS marts reconciliation process​ Analysis and understanding the DBT test framework; Adaptation of DBT models to the evolving test-framework | MMTS Marts Migration​ MMTS Marts Reconciliation
 | Under David Chen, Migration of MERCURY application from legacy SQL server to Databricks SQL using DBT.​ Total of 58 reports identified​. (2 FTE) | All the reports deployed in production (48) Data reconciliation completed for 8 reports Bug fixes and performance tuning for the completed ones | UAT dates planned (Feb) Business signoff and parallel runs
 | Working for Sarah Mitchell on CDMP – CIS - Reverse Congruency - Files/Feeds Generation using CIS (Data lake) for other Systems. (3 FTE) | Queries developed for “CPH54-Actimise”, “CPP59” , “AVIVO AVOUTS”, Amendment flags and associated stage tables, Best Address Logic Logic for Address table based on the requirement given by James Wilson | Develop DBT models for feeds Plan the development work with Priya Patel
 | Working for Mark Johnson on Performance PSD (Product Sales Data) consumer Reports. (3 FTE) | Completed DBT setup Started analysing PSD code and documents as directed by Rachel Lee | Development of PSD credit card reports
Data Platforms & Engineering 11 FTE
Notes: Enhance Conversational AI
Augment structured dialogs with generative responses
Auto-generate dialog flows from articles & prompt
Answer generation from knowledge base
Analyze product descriptions & compare
Generate Conv. AI test and training data
Augment intent recognition with LLMs
Enhance bot analytics for agent transfer reasons
Sentiment & tone analysis
Language translation
Agent Experience
Auto summarization of chat/call for after call notes
Answer generation from Knowledge base
Conversational search against documents
Sentiment & tone analysis
Quality Assurance & Compliance
Auto generate email responses
Auto suggest contextual responses
Recommend tone variations of text
Explain bill, charges, account status etc.
Call center operations & Data
Call center analytics
Complaints analytics
Journey analytics
Natural Language for reporting
Post-call analytics
Agent performance analysis

## Slide 4: Data & Functions – TechPartner Monthly Governance (pg. 3 of 3)
 | Summary of Workstream | In-Quarter Highlights | Next Month Priority
 | TechPartner work across Power and Pega Automation. Automation CoE team is mostly GBC perms and includes 4 TechPartner consultants | GBC Calendar 2025 and Max Session Reach Issue fix successfully deployed. Unisys to SAP Migration: Testing completed along with value stream applications. Migration of Columbus archives to CMOD. Completed the extraction/ decompression for 6 archives. | O365 Send/Read Email Capability: Development is in progress. Go-Live ETA by end of Feb '25. Cloud 3 Migration: Testing across all non-production environments, production migration ETA Feb '25. Columbus Migration will continue for remaining archives.
 | Implementation of the ServiceNow Operational Resilience Module and migration of relevant data | Successful Migration of all agreed legacy Op Res data into ServiceNow including validation for accuracy End to end process agreed and documented for management of data points and associated Indicators Multiple iterations of Operational Resilience reporting to enable reports to be delivered at Team, Data Point, and CIO level | UAT commenced with 21 datapoint owners All testing documentation being consolidated into central location with dynamic defect tracker In/Out of scope agreed for remaining capabilities allowing team to focus on testing/reporting, estimated: Lifecycle of BSLs and Associated Assets in scope Management Of Issues and Attestations in scope Full impact tolerance / scenario testing out because their teams don't have capacity to spend helping us shape the solution prior to March 25 deadline out of scope
 | Advisory and implementation support for HR technology integration between GlobalBank & AlphaBank's systems using Oracle HCM. Implementation of Oracle Recruitment Cloud | Options presented within HR Systems Integrations Kickoff workshop 14-15 Jan and currently supporting design of next workshop 29th Jan ORC implementation program kick off on 13th Jan. Onboarding of team underway. Discovery workshops to commenced 16th Jan | Support decision on MVP deployment option for integration, and clear agreement on activities , timeline and preparation items for proposed option. Complete discovery workshops for ORC and kick off functional design and build activity
Automation 4 FTE
ServiceNow 7 FTE
HR Systems Mobilising
Notes: Enhance Conversational AI
Augment structured dialogs with generative responses
Auto-generate dialog flows from articles & prompt
Answer generation from knowledge base
Analyze product descriptions & compare
Generate Conv. AI test and training data
Augment intent recognition with LLMs
Enhance bot analytics for agent transfer reasons
Sentiment & tone analysis
Language translation
Agent Experience
Auto summarization of chat/call for after call notes
Answer generation from Knowledge base
Conversational search against documents
Sentiment & tone analysis
Quality Assurance & Compliance
Auto generate email responses
Auto suggest contextual responses
Recommend tone variations of text
Explain bill, charges, account status etc.
Call center operations & Data
Call center analytics
Complaints analytics
Journey analytics
Natural Language for reporting
Post-call analytics
Agent performance analysis

## Slide 5
LegacyDB Migration
CCN and walkthrough for DPS Rate Card and estimated project team planned for 23rd January
TechPartner & GlobalBank workflow process design in progress
End to end scope understanding discussed with Neil Kumar
Working on Estimation model and awaiting Inventory details
Initial 3 resources to be onboarded
Targeting ROM Estimate in next 3-4 weeks
Data Migration & Marketing Templates experiments on AI Council backlog
Kicked off deployment stream for assets
Early feasibility results & detailed planning scheduled
Data & Functions
Key Initiatives
ServiceNow Responses
Early directional session & draft federated model
Validation session/s to be scheduled
ServiceNow Managed Service and Licensing proposal in progress
ServiceNow Planview replacement in progress
DPS Addition to Framework
DPS Testing
TechPartner Consulting Assistants
Next Wave AI Operating Model
Discussion scheduled with Emma Roberts to understand Data Lakehouse testing challenge & requirement

## Slide 6
Kickoff
t0
Environment provisioning
t0 + 1 week
ROM Proposal & draft estimates
t0 + 2 weeks
Final Proposal with estimates
t0 + 3 weeks
SOW
t0 + 4 weeks
Proposal PLAN - LegacyDB to Cloud Data Platform Migration
Feasibility Study
Obtaining the inventory (#Of Files, DB Objects, Reports)
Obtaining access to LegacyDB and Reports for high level analysis
Validating the inventory and understanding
Onboarding of 2-3 TechPartner resources
Deployment
Deployment of TechPartner DMA asset (part of larger ICA Deployment) into GBC environment
Agree with access mechanism (SSO for GBC and TechPartner access) and implementation
PoC
DBT Project setup for Sigma Datamart
Access provided to TechPartner resources
End-to-End conversion including data recon for 2 candidate Stored Proc
Re-pointing / Refactoring of one PBI sematic layer & report
Engagement
Detailed Project Plan (workstream wise)
Agree and Publish the plan for tracking
Execution
This plan outlines the key activities, milestones, and timelines from Discovery to Execution phases of the LegacyDB to cloud migration
This plan assumes that Feasibility study happens offline while the rest of the phases will be executed on GlobalBank environment
Assuming the team is onboarded on GlobalBank side with access provisioned by the Kick-off point (t0)
Team will be based out of India locations using GlobalBank Cloud PC (CloudPC)